Project Plan
TestLink 1.7

Status: Reviewed
Author: Martin Havlat

0.1	2005-11-12	Martin Havlat	Initial version
0.2	2005-11-13	Martin Havlat	Added Appendix with Questionnare summary and notices from Andreas
0.3	2005-11-20	Martin Havlat	Added notices from Francisco

Table 1: Revisions
#	Reference	Link
	Database schema
	TL New Generation
	Dev. Guide
	Architecture Guide

# Project context
## Project Objectives
This release should allow significant changes in architecture. However we could not rewrite all in one release.
There are the most important tasks:
1. Database revolution
2. Unlimited Test Specification levels
3. Code review
4. Convert documentation to OO
5. API
### Database
The next steps was identified:
1. Review the current structure (e.g. Change first + last name to one field – to be compatible with other projects (e.g. Mantis))
2. naming standard:
  1. unify names for similar things (e.g. Name/title, notes/scope)
  2. rename changed (e.g. Table “project”)
  3. using only lower case for database objects
3. SQL standard compatibility (remove enum, etc.)
4. Test case description should be stored only in one table. I.e. Remove from table 'testcase'. Must be find a solution how to store history at first.
5. Add new functionality
6. Identify installation script changes
7. Implement DB abstraction layer
### Unlimited Test Specification levels
The next steps was identified:
1. Analyze: db requirements, extendable architecture with unlimited number of levels, configurable/simplified included text fields.
2. Identify installation script changes
3. Test Case history
### API
API is highly important for communication with other products. This issue could be postponed to the 1.8 release or started independent.
Development should start as independent module with using OO architecture.
Phase 1: allow to add result from auto-testing.
Phase 2: allow to create client application (out of scope 1.7)
Not objective according to Andreas
# Organization and resources
## Development team
The list of members and responsibility:
- Martin Havlat – Developer, CCB, Build, Homepage, Plans
- Francisco Mancardi – Developer, CCB, Build
- Andreas Morsing – Developer, CCB
- Kevin Levy - Developer
- Asiel Brumfield – Infrastructure (BTS, TL4TL, Demo)
### Localizations
Chinese Simplified - wang.yy@neusoft.com
French – grdscarabe@grdscarabe.net; Alexandre Da Costa <alexandre.da-costa@iseo.fr>
German - Andreas Morsing
- Italian - Francisco Mancardi
- Portuguese (Brazil)- Leonardo Molinari lm7k@yahoo.com.br
- Spanish- jorgesf@jsf.jazztel.es
- Spanish (Argentine) - Francisco Mancardi
## Testing
The list of members and responsibility:
- Francisco Mancardi - Management
- Martin Havlat
- Andreas Morsing
- Kevin Levy
- lcdumais@hotmail.com (?)
- jbarchibald@gmail.com (automation - regression testing)
- Holger Klein (?)
- QA-source – raajev (?)
- sigvald.refsum@sensewave.com (?)
- nicolaslong@gmail.com (?)

# Lists of Requested features
This list is not authoritative. Some issues should not be implemented and is highly probable that new will be. We just should have some ideas for management of work.
Issues suggested to 1.7 are green.
Id	Reporter	Assigned To	Priority	Version	Summary	Note
0000010	schlundus		normal	1.7	[ SF1077600 ] Add field "estimated execution time"
	schlundus				import/export of all stuff in TL in XML
0000179	fman		low		User Management Improvements
0000034	schlundus		normal	1.7	[ SF981588 ] Print document with results
0000176	fman		normal		Role Management	See 019
0000019	schlundus		normal		[SF 887465 ] Make permissions configurible
0000022	schlundus		normal		[SF 953388 ] Requirements management
0000002	mhavlat	mhavlat	high	1.7	TL API
TLNG	fman				Extensive Test Execution Log
0000221	jbarchibald		normal		User login should take you to the last product the user selected
0000220	kevin		normal		Abilty to see all user names in owner drop down menu in execution mode
0000210	wangyy		normal		test case suite management
0000208	pcalvez		normal		Ability to import Test Execution in CSV format
0000043	schlundus		normal		[SF 1241176 ] Unable to open up test case in new window anymore
0000192	javabee		normal		User should be able to edit the test case while executing it
0000191	javabee	fman	normal		User should be able to add/remove a test case field
0000190	fman		normal		Add Notes to Products
0000189	fman		normal		TL NEXT GENERATION - Test Case Specification and Test Case on Test Plan
0000175	eikefalk	fman	normal		choose buildnumber to display in statistics overview
0000177	fman		normal		Container Hierarchy - Category Inside Category
0000165	lm7k		normal		"Insert new feature that allow to create personal fields for Test Case requirement Test Plan"
0000027	schlundus	fman	normal		[SF 1226552 ] Add some of the category fields to execution page
0000135	Bernd		normal		Better eference of TestCases through URLs (frameset problem)
0000031	schlundus		normal		[SF 931429 ] Support for testing of different platforms
0000124	kevin		none		"Allow discussion threads to be attached to mgttestcasesmgtcategories mgtcomponents to allow for better team communication"
0000122	kevin		high		"Fields of status and assigned_to for mgtcomponents mgtcategories mgttestcases and mgttestplan to enhance work-flow"
0000119	kevin		normal		export test specifications and/or test plans to MS Project
0000118	kevin		normal		allow import of full product into test plan and by components
0000108	leonkatz1		normal		"Need the ability to execute testcases store and view results for a single build multiple times."
0000020	schlundus		normal		[SF 900445 ] CSV import of test cases ONLY
0000041	schlundus		normal		[SF 878108 ] extand the move function
0000063	fman		normal		Keywords - Add Active/Deactive Option
0000056	schlundus		normal		[SF 825060 ] Automated Test Integration
0000066	schlundus		normal		An user with admin rights should be able to admin ALL kind of stuff in TL
0000061	kevin		high		products on displayed for users with appropriate permissions
0000057	schlundus		normal		[SF 1100771 ] few engancement in tree structure (executionFrameleft)0
0000055	schlundus		normal		[SF 1029987 ] Display Charts and Graphs with Metrics
0000053	schlundus		normal		[SF 1163318 ] don't use /icons for images
0000049	tgreenbe		normal		Create the ability to add a testcase to a testplan by specifying it's number
0000021	schlundus		normal		[SF 1243306 ] Query Results/Metrics using start and end build numbers
0000046	schlundus		normal		[SF 875458 ] Impossible to change TestCase Order in Testplan
0000040	schlundus		normal		[SF 1110037 ] Ownership of Test Plans
0000039	schlundus		normal		[SF 878109 ] Reorder categories functionality
0000036	schlundus		normal		[SF 1030001 ] Version Control Management
0000029	schlundus		normal		[SF 1029983 ] Browse testcase listed in a testplan
0000025	schlundus		normal		[SF 1243217 ] provide filter by priority while in test execution mode
0000011	schlundus		normal		[SF 1046918 ] CSS for generated documents
0000009	schlundus		normal		[SF 1208354 ] Can not assign keyword at creation
0000007	schlundus		normal		Attachments
0000006	schlundus		normal		[SF 1241559 ] Testcase templates

## Bug tracking

0000008	schlundus		normal		Further Integration into BugtrackingSystems
0000012	schlundus		normal		[SF 1187744 ] Looking forward for TUTOS Bug Support
0000030	schlundus		normal		[SF 915141 ] itracker system support
0000033	schlundus		normal		[SF 968990 ] Bug tracking with scarab
0000058	kevin	schlundus	normal		Add link to bugzilla
0000201	lucioantoniolo		normal		Integrate with Gemini BugTrack System
0000205	mhavlat		low		RFE: Bug Testing Feature
0000045	schlundus		normal	1.6 (?)	[SF 1258462 ] Provide integration with JIRA (another bug tracker)
0000216	chelei		normal		can't copy the failed testcase to the mantis bugtracker.

Issues probably without identification just my current brainstorming. This section will be removed.
- Cookies for product, Test Plan
- ability to verify users against another user database (Share user login/password with e.g. Mantis)
- Terminology
- Move helps/instruction to php with standard lang functionality.
- TODO functionality – allow to user show list is current tasks (test, design, review); requires a new table: id, scope, result, category, status, assigned to, date, created by, deadline

# User questionnaire results
Green is are where is planned improvement and red is user hated/wanted.
Database	3433 / 4 - some redundant stuff in it, confusing to seemingly have two versions of some tables, need to keep history of test case versions.
Architecture	32 / 4 - Navigation between screens when not admin a little tricky / 3 - Must allow for n number of levels before you get to the test case level
Installer	4244
Keywords	44244 / 1 – Unused / 1 I just don't see the value that they provide. / 3 - needs to automatically add them when you import test cases. Would be helpful to enable copying between products
Localization	33 / 3 - We use english for now but could ultimately more to french
Product Manag.	33344342 / 4 - project description is missing / 3 - Why is the product/component/category structure so rigid ? More freedom in the choice of depth and organization would be welcome.
Reports, Metrics and Print	2 - Would like detailed test results reports / 23444313 / 3 Would like full reports with testcase text and result XML reports ?? / 3 - for us an audit trail is very important. We need a report to see all the test cases, whether they have been tested, if tested in which builds on what date and by whom / 4 - pdf export would be great
Requirements Cover.	3214 / 3 Import export -- XML
Test Execute	2433 / 4 - Be able to attached documents, for example text output results / 2 - Issues in the test plan execution status tree: status incorrect; issue in the test id not presented in right pane / 4 - if you select more than one test case at a time the order is sometimes not right / 3 - filtering does not currently work in 1.5 - it would be good to see only what is left to do / 4 - It would be nice if several atomic tests could be linked into a path.
Test Plan (milestones, test assign)	334 / 3 - e.g. ko create plan from existing / 0 currently don't use it. / 3 No Gantt chart / MS Project or lookalike integration / 3 ownership of individual test cases / 3 - Quite unintuitive on the new user
Test Spec. (tc, comp, cat)	234 / 2 - change name is not reflected in plans; need more hierarchical levels / 3 Dynamic number of levels like chapters in a document. So instead of component and category You could have a chapter which holds subchapters and/or testcases.; Import export – XML / 3 - subtestcases are missing / 3 - more hierarchy levels are needed / 2 - Must allow many levels (areas) before test case level / 2 - this is too static - there should be the possibility for a dynamic category depth
GUI General (template, navigation)	22424 / 2 - Menu system no adequate for novices; need to allow a skinnable interface / 3 - for management there should be more overviews i.e. all ongoing/unfinished test plan statuses
User Management	434334
ICG	44414
User Manual	44314 / 4 - Not clear the difference between Test Case Suite and Test Plan
Dev manual	3413 / 3 Good effort but still many things are missing. e.g. (mantis linking)
Project Homepage	43423 / 2 - Tiki is highly functional but not very enticing for the new user.
Project Forum	43314 / 3 - Not very good, but that is probably only because there are not so many users.
Project Bug Tracking System	442 / 3 - Would like to have it link with Mantis BT / 3 major issues does not get immediate attention. / 3 - why dont you use bugzilla?
Proj. advertisement	33412 / 2 - Could benefit from partnerships with bug / tracking system communities with which the obvious synergies would improve
Release process	3334 / 2 - I had several problems following your release canditates and had to move to an older stable version

## the most missing features
1. Word document output of test results.
2. Attach documents to test cases and test execution results.
3. Requirements Specification
1. The History of test case execution is really needed
2. Need graph explaining the evolution of test case creation, execution, failure rate and success  in time.
3. You cant use the testplan for multiple tests with similar products and get statistic from it. For example if you need to execute the same test plan with many similar PCB... you cant use it. You have to create a new
test plan each time and thats really bad.
4. The number of subsystem is fix( Product->Component-> Category->Test case). This is good at some point but some system have more or less subsystem than this.
5. Improve the copy and move function to allow the user to move any folder or test case anywhere.
1. existing but broken feature: integration with bug tracking system e.g. bugzilla
2.  support for alphanumeric build id
3.  test suite management
1. Test reports with full testcase text and results.
2. Requirements lists with map to product releases.
1. Attachments - Chad Rosen built a patch for 1.4 that has this feature.
It has never been include in an official release. I manually have to add
it each time there is a new release of TL.
2. Requirements Coverage or some way of tracing back to the functional
spec. Having an interface that allows you to import information from a
functional spec then build your test cases from that information would
be great. Currently using the summary of the test case to put the
functional spec information.
3. Add a spellchecker. Engineers can't spell.
1. Compliance sheets based on simple 1 line description & pass/fail criteria
2. Integration with 3rd party project planner / Gantt chart creation
2. Possibility of making subtestcases
1. Individual test cases owned for different persons
 1. Concurrent project overview (you had that in the first version, where is it gone?)
 2. Some archive option which can be accessed from the home page
 3.
1. Customizable Test Spec hierarchy (sub-categories...)
2. More search capabilities

1. User configurable columns for requirements
2. Useable documentation, Robust implementation, usefull error
messages
3. Database backup/restore to prevent losing everything after upgrade
errors
1. Case export
> 2. better reports & query
> 3. smooth installation. config_db.inc.php is missing.
1. Must allow many levels (areas) before test case level
2. Import adding test cases to components and categories that already exist
3. An audit report as mentioned above
1. time tracking for calculating how long a test may take
2. complete global overview about ongoing tests
3. test plan status with email notification when i.e. the test plan is
finished
## the most important areas for future improvement
1. Test results reporting.
2. Requirements capture and tracking against test results.
3. Easy of use
1. The History of test case execution is really needed
2. Need graph explaining the evolution of test case creation, execution, failure rate and success  in time.
3. You cant use the testplan for multiple tests with similar products and get statistic from it. For example if you need to execute the same test plan with many similar PCB... you cant use it. You have to create a new
test plan each time and thats really bad.
4. The number of subsystem is fix( Product->Component-> Category->Test case). This is good at some point but some system have more or less subsystem than this.
5. Improve the copy and move function to allow the user to move any folder or test case anywhere.
1.  test case management (e.g. possibility to work on multiple test cases  at same time)
2.  test  reporting
3. bugzilla/TL integration
1. Import and export of requirements, testcases and results
1. Support for Jira bug tracking.
2. Improve the Move/Copy features
1. Compliance sheets so that a simple row/column one test per line pass/fail + %ges report can be created
2. Gantt chart creation
3. Support for 'real' spreadsheet rather than HTML/RTF
1. Reporting (e.g. custom reports, templates, etc)
1. Test Specification
2. Product Management
1. requirements
2. test case / requirements matching
3. useability, documentation, error handling
1. The product designing should be better. Currently we have multiple
similar products which share big parts within test plan specification. We
solve this by specifying abstract products which have no hardware
representation i.e. "ADSL Modem" or "IP-Router" and combine them to one
big test case for a specific test. There should be a sort of inheritance
mechanism to solve this redundancy better than specifying different
products.
2. The overall status reports must be improved. For us it is interesting
how long a test plan execution might take and we always have multiple
running test plans. There is no overview at the moment but clicking
through all the testplans.
3. Attachments should be possible, because for many test cases our QA team
produces protocols which should be appendable to the testcase they belong
to.
-> better test backup/archive
I think it is no final solution to print out the test when finished and
store it in paper or electronic form. Tests which are finished should be
"closed" and stored in the system forever.

-> improved bugzilla support
At the moment its possible to store a bugzilla bug number in a testcase.
If this bug is resolved in bugzilla, the system should be able to tell us
to retest this case, because it knows about the status change.
This could be done when a user logs in and sees an overview-status-page.

## The best feature
Can handle lots of products. Risk assignment to test cases
its core of test management features.
The best feature of Testlink is the web interface and the database.
This gives us the possibility to test the product at several locations in Europe and still have an up to date control of the progress.
The Web enabled interface allowing you to access TL from anywhere. I also like the fact that is it all database driven. PHP and MySQL make it easy to support and make changes.

It's solid OpenSource, nothing too flaky and very easy to use.
The independence between test specification and Test execution (Test Plan)
TestLink looks promising; has attractive web pages
The word export is definitively a good feature, but the output could be a
bit more informative, i.e. show the results too, group by execution status
and so on.
## Future plan
There is not definite answer. The answers are half to half.
Do you prefer continual improvement of the current version (write A) or
go to long term release with significant changes, that remove current
limitation of some basic features (B) (e.g. unchangeable test
specification level structure)?

BAAAABBABB
A mix between the two.
please provide 100% backwards compatibility or clear upgrade path!
(B) Definitively it is much too early to become so static (as in (A)). The only thing that should be possible is seemless upgrades from release X to
Y. I think bugzilla solves this very well, maybe you have seen that?